# Automation of Concrete Mix Design

Scope of Work

Group M

Ava Johnson, Ayub Abdi, Jacob Lamoureux, Noah Morland

Department of Civil & Environmental Engineering, University of Nebraska-Lincoln

CIVE 202: Civil Engineering Analysis II

Dr. Kaycie Lane

February 24, 2026

Table of Contents

Project Goals:	3

Project Tasks:	3

Task 1: Review and Translate NDOT Excel into Python	3

Task 2: Develop Sequential User Input Workflow	3

Task 3: Generate Automated Weight Chart Output	3

Task 4: Research and Prepare Four Concrete Mix Scenarios	4

Task 5: Documentation, Reporting and GitHub Submission	4

Project Deliverable:	4

# Project Goals:

The goal of this project is to process the Nebraska Department of Transportation (NDOT) concrete mix design workflow by translating the engineering logic from the existing Excel worksheet that contains the mix designs into a fully replicable python program. The client has requested three goals as the outcome: (1) a complete translation of all existing Excel formulas into python functions, (2) a sequential workflow that guides readers through entering material properties and design parameters in a structured easily interpretable manner, and (3) A final automated output that generates a weight chart for one cubic yard of concrete. In addition, preparation and evaluation of four concrete mix design scenarios that verify the accuracy of the automated model.

# Project Tasks:

To achieve the project goals, the following key tasks will be completed. Each task includes a description of how the activity will be carried out.

## Task 1: Review and Translate NDOT Excel into Python

The NDOT excel sheet “Mix Design” worksheet will be examined to identify all formulas and required user inputs including water to cement ratio calculations, air content adjustments, aggregate specific gravities, unit weight conversions, and the final weight calculations. The group will complete this by rewriting each excel formula as a python function using clear variable names and doc strings, used to document purpose and behavior.

## Task 2: Develop Sequential User Input Workflow

The python program, in a shared Jupyter notebook, must guide users through all design parameters in a logical, step-by-step, order that mirrors the Excel worksheet. This task will be carried out by designing a sequence of prompts that collect cement content, water-cement ratio, air content, aggregate gradation, and admixture qualities. Then the calculation functions from task 1 will be integrated in with the workflow that will be tested using sample values.

## Task 3: Generate Automated Weight Chart Output

The program must also produce a final weight chart for one cubic yard of concrete. We will format this in a readable manner for the client. This will include a final output function that compiles all calculated component weights using print statements.

## Task 4: Research and Prepare Four Concrete Mix Scenarios

Using the automated python model I will identify, document, and evaluate four concrete mix designs. I will begin by reviewing the provided NDOT specifications, DOT mix design examples, and my own references. For each design, I will define the input parameters that include cement and air content and aggregate gradation for each scenario and document the results. This will later be evaluated during the written technical report.

## Task 5: Documentation, Reporting and GitHub Submission

It is required that all project materials are documented and submitted to GitHub. After creating a GitHub repository, the group will complete and contribute their shared files including a Jupyter notebook, an annotated code document, the technical report, a clear README, and a Gantt chart to the GitHub repository.

# Project Deliverable:

The project deliverable and due dates for this project are summarized in the following table:

| Deliverable | Files Included | Due to Client by |
| --- | --- | --- |
| Scope of Work | This document | 2-24-26. |
| Four Mix Scenarios | docx | 2-24-26. |
| Python Code | ipynb | 2-24-26. |
| Annotated Code Document | docx | 2-24-26. |
| Github Repository | Readme, code, data | 2-24-26. |
| Final Technical Report | docx | 2-24-26. |
| Gantt Chart | pdf | 2-24-26. |